## Slide 1: PCGIL: Project Plan
Matthew Siper, Zubin Srivastava, and Emily Yu

## Slide 2: Main Project Components
Assume Zelda-Wide combination will be pursued first to completion so that we can close the loop across all 3 components below. Then, we can expand to the Narrow, and finally, Turtle representation if time permits.
Generating trainable episodes (Matt)
  Wide destructive agent (DA) play-trace generator
  Script to transform play-trace into trainable episode that appends to the .npz expert trajectories file.
  For the Narrow representation, we can simply train the Narrow FO and SO agents with minimal modification to the narrow .npz file since the tile location at each step is coming from the environment.
  For the Turtle DA, we’ll need to modify the play-traces from the Wide representation (since the play-traces will not contain the left, right, up, down actions that are part of the turtle representation). 2 ways around this (Ask Julian for guidance on which method should be pursued):
    Take the Wide play-traces and for each transition, interpolate the intermediate move actions using some sort of the tree search method.
    Generate a new set of play-traces using a Turtle DA that simulates actions at each step to build a “destructively-skewed” probability distribution of actions and use this to select an action at each step.
Training of FO, SO, and Online agents (Zubin, Matt)
  Create functional train.py script for training each agent type (use “fake” .npz files for development since we’ll be working parallelly on generating the trainable episodes. This way there are no blockers and we can connect this component to the trainable episodes seamlessly). (Zubin, Matt)
    Read in the .npz file into an ExpertDataset object from within stable_baselines.
    Use the generate_expert_traj method (takes the model as input) to train the agent.
    After each training process is finished save model as .pkl file with the file name <agent type>_<rep. type>.pkl in the designated directory.
    FO agent training policy – train using expert dataset for 100 million frames.
    SO agent training policy – training 50 million frames using expert dataset and 50 million frames online (alternate the modes in increments of 10 million frames).
    Online agent training policy – train for 100 million frames using the same techniques outlined in PCGRL
    Track the % of successfully generated levels per 10 million frames for each agent-representation combination. Use the results to create a matplotlib graph per rep. type (each agent different color line) where the x-axis is the 10 frame-increments and the y-axis is % of the successful generated levels . This way we can evaluate the learning speed of the FO and SO agents relative to the online agent.
      Need to implement the Zelda level solver from pcgrl_gym to determine level success after each episode.

## Slide 3: Main Project Components (con’t.)
Experiments (Emily, Matt)
  Create an inference.py file that loads in an agent type for a given representation and tracks the % of successfully generated levels (use 40 trials per change percentage param value) for each change percentage value.
  Use the Zelda level solver from pcgrl_gym as part of the script to determine the success/failure of each generated level. (Emily)
    Use matplotlib to graph the results - % successful levels on y-axis and “change percentage value used” on the x-axis. (Emily)
    As part of the inference.py file, also track the % of tile-change actions executed by the agent over each trial so that we can generate the average % of tile-change actions for each change percentage param value. Generate a matplotlib graph with the resultant values for each agent (each agent can be different color line in the graph) – the x-axis is the change-percent param value, and the y-axis is the % of tile change actions in the online episode. (Emily)
  During development, use the online agents at pcgrl_gym repo so that there are no blockers/dependencies from components 1 and 2. Then, when 1 and 2 are done, we’ll be able to load in trained FO, SO, and Online agents for each representation type.